Zoiko Industries | Daily Engineering Progress Report

Date: 29/06/2026

Associate Name: Aila Nikhil Goud

Track / Target Role: Ascend Associate

Project: Zoiko One

Shift Metrics & Logged Hours

- ZoikoTime Logged Hours: 9:30 Hours

- Shift Interval: 8:00 AM – 6:30 PM IST

Completed Deliverables & Technical Output

Authentication & Backend Stabilization

- Identified and resolved authentication routing issues caused by backend import failures and router registration problems.

- Fixed Python syntax errors in the HR service layer that prevented authentication routers from loading correctly.

- Verified successful backend startup and authentication endpoint registration.

Super Admin & User Lifecycle

- Re-implemented missing Super Admin user management APIs including Invite User, Enable User, Disable User, and Reset Password.

- Enhanced user lifecycle management with proper account status handling, audit logging, and notification support.

- Fixed database constraint issues by supplying mandatory default values during user invitation.

Multi-Tenant & Security Enhancements

- Strengthened organization-based data isolation by enforcing organization_id filtering across onboarding dashboard queries.

- Verified authentication precedence between organization status and employee status.

- Improved organization approval workflow messages for Pending, Suspended, Rejected, and Deactivated states.

Testing & Validation

- Fixed transaction isolation issues in automated tests by replacing independent database sessions with shared test fixtures.

- Successfully completed authentication, Super Admin, and multi-tenancy validation tests.

- Verified backend compilation without syntax errors and validated application stability after fixes.

AI Integration & Tooling Used

- OpenCode for backend implementation and debugging.

- Anti-Gravity for architecture validation and root cause analysis.

- VS Code for development and testing.

- Browser DevTools for API validation.

- ChatGPT for architecture review, authentication flow, multi-tenancy guidance, and debugging.

Blockers & Operational Bottlenecks

- Minor delays due to transient Neon PostgreSQL DNS connectivity during long-running integration tests.

- Remaining work involves final end-to-end production validation across all modules.

Next Shift Targets

- Complete full end-to-end multi-tenant verification across every HR module.

- Validate deployment readiness and production security.

- Finalize remaining organization-level dashboards and tenant isolation verification.

- Prepare backend and frontend for production deployment.

Status Summary

Successfully stabilized the authentication system, restored missing Super Admin APIs, strengthened multi-tenant security, resolved backend routing and syntax issues, and completed comprehensive backend testing. The Zoiko One backend is now stable and ready for final end-to-end validation and deployment preparation.